Annexure-4

Group No: 5

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

***(To be submitted by each project group on every Monday to the Project Coordinator)***

Name of Guide: Shazia Haque Week Date: Jan 7, 2018

Title of Project: Careerheight$

Name of Team Members: 1: Anjali Mishra(PCE15IT005)

2: Sharmila Kumari(PCE15IT064)

Date of Submission : Jan 8, 2018

Ongoing Project Sprint#: 1, 2

Sprint Length From: Jan 8, 2018 To: Jan 31, 2018

**Sprint Backlog (Sprint : 1 – Item : 7)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 1-1 | Develop a registration page with mandatory fields and optional fields . | 1 | 15 | Sharmila Kumari |
| 1-2 | Forgot password option will be available for a registered user where user can create a new password with a Verification question. | 2 | 10 | Sharmila Kumari |
| 1-3 | After successful registration, user will be required to be login through Login form with Uid and password. | 4 | 10 | Sharmila Kumari |
| 2-1 | User will specify their area of jobs | 2 | 10 | Anjali Mishra |
| 2-2 | Can search for jobs | 4 | 8 | Anjali Mishra |
| 2-3 | Can apply for the jobs | 4 | 8 | Anjali Mishra |
| 2-4 | Can update the profile details | 8 | 10 | Anjali Mishra |

**Kanban Table (Mention Sprint Backlog *Sprint:* 1 *– Item:* 7)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
|  | **1-1** |  |  |
| **1-2** |  |  |  |
| **1-3** |  |  |  |
| **2-1** |  |  |  |
| **2-2** |  |  |  |
| **2-3** |  |  |  |
| **2-4** |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |